Appendix

Ongoing Parish Issues for MF/SCC as at 20/11/24

| Location | Issue | Action | Matt Furniss Comments |
| --- | --- | --- | --- |
| Shackleford A3 Slip Road | HGVs using slip road as a shortcut and causing noise, air pollution and traffic issues | Ongoing for several years. Environmental Health aware due to noise and air pollution. Traffic Commissioners aware as have been asked to restrict Operator Licences. NH are aware as these slip roads are not suitable for HGVs. BCM written to Kevin Deanus (highways portfolio) Sept 2023 | This concern has been raised regularly with National Highways who are responsible for the slip roads. An HGV ban has been considered by SCC on the Elstead Road and Hurtmore Roads, however initial costs for the signage on the A3 advising of the ban (circa £50k per sign) has ruled this out in the short term. Matt has raised the air quality with NH and GBC. GBC has been requested to conduct air quality monitoring. |
| Eashing Lane | Existing safety concerns and input into redesign in light of Hurst Farm. SPC keen to minimise accesses onto lane, maintain lane’s characteristics, reduce speed limit and protect pedestrians as far as possible | MF discussing design with SCC Highways and SPC members. Speed limit to be reduced | Multiple planning applications still are received along this section. There is a holistic plan for the lane with narrow points and a speed limit reduction. A resident meeting was held prior to the summer and another is planned. |
| Bench Grenville Road | Bench is damaged/dilapidated Bench has been removed | Issue raised in 2022 and on MF list for removal 2024/25 | Money allocated and job order raised. Just awaiting a date for removal. |
| Elstead Road | Needs to be swept | Reported to MF | MF said this has been done but BCM said there was still a patch that needed to be swept |
| St Marys Church Crossroads | Signage unfinished – a 30/40 sign missing from junction. Additional sign installed with unnecessary new pole. | Reported to SCC/MF | Job has been raised and funded. Just awaiting installation date. |
| BOAT (Byway Open to All Traffic) | Wrongly classified as a BOAT. Trying to close it for many years. Many residents complained & pedestrians/riders are too frightened to use track due to tight bends & possibility of on-coming motorbikes/ vehicles. Track being damaged. | SCC and MF have been looking into closing this for several years as have Puttenham PC with regards to their BOAT. Residents encouraged to report all issues/problems direct to the MF. BCM is collecting information for MF. | A few new complaints have been received and a meeting is the Countryside Access Team has been arranged. |
| Lombard St - north side west of Attleford Lane Lombard St - both sides b/w Attleford Lane/Whorl Hill Attleford Lane - both sides as far as the Parish boundary Elstead Rd - both sides from church crossroads to Grenville Rd Grenville Rd - west side from Elstead Rd to Shackleford Rd Shackleford Rd - west side from Grenville Rd to church crossroads The Hollow, Eashing - both sides | Overhanging trees and branches | Raised with MF and asked for s154 notices. | All sites have been passed to the team for action. |
| Various | Overhanging vegetation over road signs | BCM sent list to MF for the vegetation gang to clear | As above. |
| Hurtmore Road | Broken signs – chevron sign and bend warning sign | Reported to MF/SCC | Raised with team. |
| Lombard Street and The Street | 20 mph speed reduction areas proposed in the 20s plenty initiative | Residents encouraged to log comments in the consultation process. See SPC website for more information. | Consultation under way currently. |
| Hurtmore Bottom | Drainage issues causing flooding | Meeting planned by MF with Highways engineer. | Meeting happened in August with follow up planned before Christmas. NH are arranging for the drainage to be cleaned and maintained on a regular basis going forward. Additional monitoring following this is planned with extra capacity programmed if required. |
| Ditches – Various, including Aldro’s ditch and Lombard St | Ditches need maintenance as they are blocked/overflowing. There is flooding in the centre of the village outside the shop every time there is heavy rainfall. | SCC Flood team has written to Aldro as it is their responsibility to maintain their ditch. MF to confirm who owns the ditch between Cobblers and the traffic island on Lombard St and to send letter to landowner. FN to send a picture of recent flooding to MF. | The Flood team has contacted Aldro again |
| Outside Jordans, Eashing Lane | Flooding in heavy rain. Culverts had been cleaned but the issue was persisting | Culvert is not working properly and may need to be redesigned. MF reported to Flood Team | This has been raised and inspected. Extra work is planned. |
| Puttenham Lane | Dip in road where badgers’ sett eroded carriageway causing dangerous falling away | SPC reported to MF | Asset team is investigating what can be done. If there are badgers in situ they would have to be moved before works could be carried out. |
| Haul Road – Ockford Park | Access road to Ockford Park appears to have been named Otterhound Rd by online mapping services, however, it was stated in the original application that it would be returned to its previous agricultural standing once development was completed. | There was an application to reinstate the road but it was withdrawn. MF to follow up at GBC. |  |
| A3 sliproad opposite Hurtmore House entrance | Several A frames littering sliproad | Raised at SPC meeting and MF has reported to Paul Bentham |  |
| Yellow lines near Eashing bridge | Lines have been eroded and need to be repainted | Raised with MF | This is on the list to be done before Christmas but needs to be done on a dry day. |