Appendix
Ongoing Parish Issues for MF/SCC as at 25/3/25

	Location 
	Issue 
	Action 
	Matt Furniss Comments 

	Shackleford A3 Slip Road 
	HGVs using slip road as a shortcut and causing noise, air pollution and traffic issues
	Ongoing for several years. Environmental Health aware due to noise and air pollution. Traffic Commissioners aware as have been asked to restrict Operator Licences. NH are aware as these slip roads are not suitable for HGVs. BCM written to Kevin Deanus (highways portfolio) Sept 2023
	This concern has been raised regularly with National Highways who are responsible for the slip roads. An HGV ban has been considered by SCC on the Elstead Road and Hurtmore Roads, however initial costs for the signage on the A3 advising of the ban (circa £50k per sign) has ruled this out in the short term.Matt has raised the air quality with NH and GBC. GBC are now doing air quality monitoring and have contacted the resident to put up collection tubes.

	Eashing Lane 
	Existing safety concerns and input into redesign in light of Hurst Farm. SPC keen to minimise accesses onto lane, maintain lane’s characteristics, reduce speed limit and protect pedestrians as far as possible 
	MF discussing design with SCC Highways and SPC members. Speed limit to be reduced
	Multiple planning applications still are received along this section. There is a holistic plan for the lane with narrow points and a speed limit reduction. A resident meeting was held prior to the summer and another is planned.
Another update meeting was held and we are just awaiting a decision to be discharged by WBC.

	St Marys Church Crossroads
	Signage unfinished – a 30/40 sign missing from junction. Additional sign installed with unnecessary new pole. 
	Reported to SCC/MF
	Job has been raised and funded. Just awaiting installation date.Highways team has been chased and job has been raised for next signage batch.

	BOAT (Byway Open to All Traffic)
	Wrongly classified as a BOAT. Trying to close it for many years. Many residents complained & pedestrians/riders are too frightened to use track due to tight bends & possibility of on-coming motorbikes/ vehicles. Track being damaged.
	SCC and MF have been looking into closing this for several years as have Puttenham PC with regards to their BOAT. Residents encouraged to report all issues/problems direct to the MF. BCM is collecting information for MF.
	A few new complaints have been received and a meeting is the Countryside Access Team has been arranged. 
A diary of issues needs to be kept by residents.

	Lombard St/Attleford Lane /Elstead Rd / Grenville Rd /Shackleford Rd /
The Hollow, Eashing 
	Overhanging trees and branches 
	Raised with MF and asked for s154 notices. 
	All sites have been passed to the team for action.

	Various 
	Overhanging vegetation over road signs 
	BCM sent list to MF 
	As above.

	Hurtmore Road
	Broken signs – chevron and bend warning sign
	Reported to MF/SCC 
	Raised with team. 

	Lombard Street and The Street 
	20 mph speed reduction areas proposed in the 20s plenty initiative 
	Residents encouraged to log comments in consultation process. 
	Consultation Complete and reductions agreed. 

	Hurtmore Bottom 
	Drainage issues causing flooding
	Meeting planned by MF with Highways engineer. 
	NH are arranging for the drainage to be cleaned/maintained on a regular basis going forward. Additional monitoring following this is planned with extra capacity programmed if required.

	Ditches – Various, including Aldro’s ditch and Lombard St
	Ditches need maintenance as they are blocked/overflowing. There is flooding in the centre of the village outside the shop every time there is heavy rainfall.
	SCC Flood team written to Aldro to ask them to maintain their ditch. MF to confirm who owns ditch between above Cobblers and below down traffic island on Lombard St and send letter to landowner. 
	The Flood team has contacted Aldro again. It will be moving to enforcement soon if not actioned by landowners.

	Puttenham Lane 
	Dip in road where badgers’ sett eroded carriageway causing dangerous falling away 
	Single lane traffic lights while waiting for long term solution 
	Asset team is investigating what can be done. If there are badgers in situ they would have to be moved before works carried out. Survey is carried out and team are designing solution for permanent repair.

	Haul Road – Ockford Park 
	Access road to Ockford Park seems to have been named Otterhound Rd by online map services, however, it was stated in original application it would be returned to previous agricultural standing once development complete
	There was an application to reinstate the road but it was withdrawn. MF to follow up at GBC 

	Awaiting update from GBC planning. 

	A3 sliproad opposite Hurtmore House entrance 
	Several A frames littering sliproad 
	Raised at SPC meeting and MF has reported to Paul Bentham 
	Raised with NH. They are looking to replace and make it clearer which slip road is correct for drivers.

	Yellow lines near Eashing bridge
	Lines have been eroded and need to be repainted
	Raised with MF
	Raised again with the team and on the list for April 2025. We will also look to fix drainage which goes into river. Contractor job raised for drainage due to be done by the end of next April. 




